# Data Migration Multiple Wave Strategy and Workflow

## 1. Introduction

The BRAC Payroll Management System is undergoing a data migration to consolidate information from various source systems—PostgreSQL, MySQL, and MSSQL Server—into a single PostgreSQL database. Given the scope, with approximately 88,000 employees (including around 79,000 active employees), a wave-based migration strategy has been adopted to ensure efficiency and minimize operational disruptions.

## 2. Objectives

- Migrate Master data, Employee data, and Leave & Attendance data in multiple waves.

- Ensure a seamless transition while maintaining data integrity.

- Use interim tables for data processing before transferring it to the main tables.

- Implement flag-based data update for Leave Balance to prevent duplication.

## 3. Migration Strategy Overview

The migration is structured into multiple waves:

- Wave 0 (Initial Phase): Focuses on migrating all essential Master data, complete Employee profiles, and Leave & Attendance Transactional data for all 88,000 employees approx. However, approximately 2,137 selected employees will actively start using the new system parallelly to the legacy system.

- Subsequent Waves: Additional employees will be introduced (will actively start using the new system parallelly to the legacy system) in phases. Before each new wave, previously activated employees in the new system will be exempted and transactional data for all the remaining employees will be re-migrated from the last cut-off date to the next wave's cut-off date. As a result, Leave & Attendance transactional data for all these remaining employees’ (employees who have not started using the new system yet) will be pushed into the new system. Leave balance data for these employees will also be updated accordingly. The total number of employees’ operation to the new system will progressively increase until all the employees use the new system.

This phased approach ensures that employees continue using the legacy system until their data is migrated, facilitating a smooth transition.

## 4. Wave Planning and Execution

### 4.1. Wave 0 Execution

- Scope: Migrate all master data, complete employee profile data, and leave & attendance transactional data for all 88,000 employees approx. However, approximately 2,137 selected employees will actively start using the new system parallelly to the legacy system. Moreover, configuration changes, employee transfers, office/project etc. transfers, new employee joining, etc. - all these types of changes will be handled through API integration in the application level starting from Wave 0 till end.

- Process:

  - Execute data sourcing, staging, transformation, and loading as outlined in the migration workflow document - The Workflow & Process of Data Migration for BRAC Payroll Management System.

  - Conduct thorough data validation and integrity checks.

  - Coordinate with stakeholders to ensure a seamless transition for the selected employees.

### 4.2. Subsequent Waves Execution

- Scope: Onboarding additional employees in phases to the new system from the existing legacy system, re-migrating their transactional data and updating leave balances from the last cut-off date to the next wave's cut-off date.

- Process:

  - Data Re-Migration: Before each new phase, previously introduced employees in the new system will be exempted and transactional data for all the remaining employees will be re-migrated from the last cut-off date to the next wave's cut-off date. As a result, Leave & Attendance transactional data for all these remaining employees’ (employees who have not started using the new system yet) will be pushed into the interim tables and then, these data will be processed to the main tables.

  - Leave Balance Update (Interim Table): Update leave balance data for these employees with appropriate flags in the interim table to ensure accurate integration into the main tables.

  - Leave Balance Update (Main Table): Process the newly updated Balance data in the main table according to the flags of the interim table. After processing the Balance data, update the flags to TRUE in the interim table.

  - Validation: Perform data validation to maintain data integrity and consistency.

  - Transition Coordination: Collaborate with stakeholders to facilitate the transition of selected employees to the new system.

By adhering to this structured multiple-wave migration strategy and workflow, the BRAC Payroll Management System aims to achieve a seamless transition to the new system, ensuring data integrity, minimizing disruptions, and facilitating user adoption.

## 5. Example Wave Execution:

5.1. Wave 0:

- During Wave 0, all master & configuration data, all employee profile data (approximately 88,000 employees), and Leave & Attendance transactional data for all 88,000 employees approx. will be migrated to the interim table. Following this migration, Inteacc will process all these 88,000 employees approx. data into the main table from interim tables. However, in the new system only 2,137 selected employees will actively start using the new system parallelly to the legacy system.

- In addition, all ongoing changes—such as configuration updates, employee transfers, office/project transfers, new employee onboarding, etc.—will be managed through API integration at the application level. This integration will remain in effect from Wave 0 through to the completion of all the waves.

5.2. Wave 1:

- In Wave 1, master data and employee profile data will not be migrated again, as these were already migrated during Wave 0 and any changes/updates in these data will be handled through API integration. Moreover, Leave & Attendance transactional data migration for the 2,137 selected employees (previously introduced in the new system) will be excluded from this phase.

- Instead, the Leave & Attendance transactional data for the remaining 85,863 employees approx. (i.e., 88,000 total employees minus 2,137 already onboarded) will be migrated and pushed in the interim tables—from the last cut-off date up to the current wave’s cut-off date. After that, Inteacc will process and transfer those data from the interim tables to the main tables. Corresponding leave balance data for these 85,863 employees will also be updated accordingly with appropriate flags in the interim table to ensure accurate integration. Then, Inteacc will process the newly updated balance data in the main table according to the flags of the interim table.

5.3. Next Waves:

- All subsequent waves will follow the same approach as outlined in Wave 1. This includes excluding the re-migration of master and employee data and focusing solely on the migration of relevant transactional data and leave balance updates for the remaining employees, within the respective cut-off periods. The ongoing system updates and employee lifecycle changes will continue to be managed through API integration throughout all waves.