Master Data Migration [Done]:

- Branch data outside of Mostafiz Bhai’s predefined scope has been identified and requires re-migration. --(Bits) --[Our estimated date: 5 Dec 2024]

Employee Data Migration [Done]:

- Employee data (employee name) requires preprocessing after the initial migration based on the new logic provided by Mostafiz Bhai. Thus, updating the script and re-migration is needed. --(Bits) --[Our estimated date: 5 Dec 2024]

- Employee religion data discrepancy has been identified and needs decision from Mostafiz bhai and Razu bhai. --(Bits) --[Our estimated date: 5 Dec 2024]

Leave & Attendance Data Migration [In-Progress]:

- Waiting for attendance transactional table clarification and data dictionary from Tahsin apu. --(InteAcc) -- [Our estimated date: 5 Dec 2024

- Migration scope data mapping is in progress. Need clarification and confirmation from Mostafiz bhai, Razu bhai & Iraq bhai. --(Bits) --[Our estimated date: 8 Dec 2024]

- Waiting for full Attendance reconciled & flagged data from Tanzib bhai. --(Brac Tech) --[Our estimated date: 10 Dec 2024]

- Waiting for the Approved leave data of all pending application from Brac. --(Brac Tech) --[Our estimated date: 10 Dec 2024]

- Finalize the data scope and prepare the environment, then conduct a feasibility analysis for data transformation after completing all dependencies mentioned above. --[Our estimated date: 12 Dec 2024]

- Generate data (leave application, visit application, home office) through scripting based on business rule transformations, followed by migration scripting. --[Our estimated date: 19 Dec 2024]

- Incorporate the ETL process and perform comprehensive data validation and checks. --[Our estimated date: 25 Dec 2024]